📋 Ticketing App – TO-DO LIST (Current)

🟢 DONE (MVP foundation)

Event system (rooms)

- Create Event model (name, venue, date, capacity, description)

- Admin panel for events

Ticket types (shelves in a room)

- TicketType model (name, price, quantity, event)

- Multiple ticket types per event

- Admin management

Order system (receipt)

- Order model (event, email, total)

- Order visible in admin

Order items (line items on receipt)

- OrderItem model (order, ticket_type, quantity)

- Created during purchase

- Visible in admin

Purchase flow (customer journey)

- Select tickets (checkout page)

- Payment step logic (view)

- Order creation

- OrderItem creation

- Ticket stock reduction

🟡 CURRENTLY IMPROVED (just done)

- Prevent mixing tickets from different events in one order

- Prevent overselling (basic stock check)

- Reduce stock after purchase

🔴 TO DO – NEXT (important business logic)

🧠 Stock logic (your insight – VERY important)

- Replace quantity with:

  - total_quantity

  - available_quantity

- Calculate:

  - sold = total_quantity - available_quantity

- Update purchase logic:

  - reduce only available_quantity

- Show in admin:

  - total

  - available

  - sold

👉 Why this matters (your insight):

Promoter must always see original stock vs remaining — otherwise loses control

⏳ Cart / reservation logic

- Introduce cart timeout (e.g. 10–15 minutes)

- Prevent tickets being blocked forever

- Release tickets if payment not completed

💳 Payment integration (future step)

- Integrate Stripe (or similar)

- Change order status:

  - pending

  - paid

  - failed

🎟 Ticket generation

- Generate ticket after payment

- Add:

  - ticket ID

  - QR code

- Email ticket to user

🚪 Entry scanning (event day)

- Scan QR code

- Mark ticket as used

- Prevent reuse

📊 Promoter analytics

- Tickets sold per type

- Revenue per event

- Remaining capacity

🎨 Frontend improvements

- Better checkout UX

- Error messages (not silent redirects)

- Confirmation page after purchase

Introduce premium analytics layer including Meta Pixel integration and abandoned checkout tracking as paid feature for promoters

💰 Product positioning

🟢 Basic (free / low cost)

For small promoters:

- create event

- sell tickets

- simple dashboard

- basic orders

👉 solves:

"I want to sell tickets without paying big platforms"

🟡 Pro (paid)

Add:

🎯 Meta Pixel / tracking

- track visitors

- track checkout start

- track payment step

- track drop-offs

🔁 Retargeting

- run ads to people who:

  - viewed event

  - started checkout

  - didn’t buy

👉 solves:

"I want to increase sales"

⚠️ Important distinction

There are two layers here:

1. App logic

What happened inside your system:

- order created

- status pending

- order expired

- not paid

2. Marketing tracking

What signal you send outside:

- ViewContent

- InitiateCheckout

- AddPaymentInfo

- Purchase

- abandoned flow logic later

🧠 Important GDPR / privacy note

This is where personal-data thinking returns.

Because abandoned-checkout tracking can involve:

- email

- checkout behavior

- event interest

So later this must be designed carefully:

- what is tracked anonymously

- what is linked to identifiable user data

- what needs consent